# Sprint Review 1

* Features implemented

During spring 1 no software features were implemented. The SRS document was finished along with the backlogs and organizing the zenhub. We brainstormed and wrote pseudocode for user stories that will be implemented in the next sprint.

* Issues fixed

Changes were made to the User stories document to clarify vague stories. The project description document was also edited to say how our application is different in the application reviews.

* Implementation review *(What went well in the implementation, what problems occurred, how problems were solved)*

This sprint cycle did not see any issues in implementation, as implementation has not started yet.

* Changes made.

Changes were not made as there is no existing implementation at this time.

* Plans for next sprint *(What will be done for the next sprint)*

Next sprint we will begin implementing our plans into code. We will accomplish the features previously laid out in the sprint backlog that did not happen this past sprint (this includes user stories 8, 13, 21, 23, 0, 5.

* Scrum Review *(What went well in Scrum, what could be improved, and what changes will be made)*

Moving forward our scrum can be improved with an agenda for our daily scrum meetings (which was held on 2/22 for this scrum). This is to ensure that we touch on necessary subjects and have a plan moving forward after the meeting.