# Sprint Review 6

Tutor Group – Klei Bendo, Chase Pisone, Calvin Mueller, Hunter – McDaniels-Rossiter , Hannah Yelle

* Features implemented

The post-listing and student profile application were added and now render on the website. Buttons were changed and the path that the buttons take you changed so that we have a cohesive website. The about page was turned into post-listing since there was nothing on the about page.

* Issues fixed

Issues regarding the create profile not rendering were fixed as well as some of the buttons not working and taking one nowhere.

* Implementation review *(What went well in the implementation, what problems occurred, how problems were solved)*

Problems with the testing were encountered but worked through. Our level of implementation did not allow for robust or successful testing. Testing rather showed issues throughout our application that should be addressed in the future.

* Changes made.

Changes were made to the Design Pattern document following comments from deliverable 5. As well as more implementation. Every component now renders.

* Plans for next sprint *(What will be done for the next sprint)*

Connect every component to the database (future plans). More future plans are detailed in the final presentation. Future plans also include implementing more robust and appropriate testing for the application.

* Contributions and roles

Product owner: Hannah Yelle

Scrum master: Chase Pisone

**Klei**: Worked on implementation for the create profile and test plan for create profile. Also worked on updating the design diagrams. Edited/reviewed documents. Worked on the final project presentation.

**Chase**: Got the post listing to render as well as the create profile, created test files and worked on the test plan for post listing, dropdown menu, and the home screen. Worked on the final project presentation.

**Hannah:** created deliverable 6 docs ; Created product backlog and sprint backlog. Worked on test files specifically for application/toolbar, login, and apply to tutor. Wrote the acceptance testing and use case test descriptions for log in, Apply to Tutor, and Create Student Profile. Worked on the final project presentation. Created and completed the future plans document.

**Hunter**: did not contribute or communicate with the group during this deliverable.

**Calvin**: Got the post listing to render as well as the create profile.

Attendance for scrum meeting 1: Hannah, Chase, Klei

Attendance for scrum meeting 2: No 2nd meeting

* Scrum Review *(What went well in Scrum, what could be improved, and what changes will be made)*

Final adjustments were made to the website, so it is now functional. Hannah, Klei, and Chase made the final project presentation. Getting the required level of work done was difficult for the group given the number of active members. We attempted to wrap up the project in the best way possible by getting all of the features to be accessible (post listing, create profile, etc).