# Sprint Review 6

Tutor Group – Klei Bendo, Chase Pisone, Calvin Mueller, Hunter – McDaniels-Rossiter , Hannah Yelle

* Features implemented

The post-listing and student profile application were added and now render on the website. Buttons were changed and the path that the buttons take you changed so that we have a cohesive website. The about page was turned into post-listing since there was nothing on the about page.

* Issues fixed

Issues regarding the create profile not rendering were fixed as well as some of the buttons not working and taking one nowhere.

* Implementation review *(What went well in the implementation, what problems occurred, how problems were solved)*

Problems with the testing were encountered but worked through.

* Changes made.

Changes were made to the domain model. As well as more implementation. Every component now renders.

* Plans for next sprint *(What will be done for the next sprint)*

Connect every component to the database (future plans).

* Contributions and roles

Product owner: Hannah Yelle

Scrum master: Chase Pisone

**Klei**: Worked on implementation for the create profile and test plan for create profile. Also worked on updating the design diagrams. Worked on the final project presentation.

**Chase**: Got the post listing to render as well as the create profile, created test files and worked on the test plan for post listing. Worked on the final project presentation.

**Hannah:** created deliverable 6 docs ; Created product backlog, and sprint backlog. Worked on test plan specifically login and apply to tutor. Worked on the final project presentation.

**Hunter**: did not contribute or communicate with the group during this deliverable.

**Calvin**: Got the post listing to render as well as the create profile as well as create test files.

Attendance for scrum meeting 1: Hannah, Chase, Klei

Attendance for scrum meeting 2: No 2nd meeting

* Scrum Review *(What went well in Scrum, what could be improved, and what changes will be made)*

Final adjustments were made to the website, so it is now functional. Hannah, Klei, and Chase made the final project presentation.